Folks, I left off two more comments from discussion with the Webster City reps...

- They suggested a site visit for what can be done internally w/o impacting permitting of other connecting buildings with the Fire Marshall being the key rep.  This is a prospective future action.

- Temporary Buildings can be used but should be limited to 1 year at a time with perhaps extensions if the temporary needs goes a bit long.

Also, I cc’d City of Webster, Evan Duvall on these notes so perhaps he has some additional thoughts.

Thanks Evan.

James

From: kinz5

Sent: Saturday, August 27, 2016 7:50 PM

To: kinz5 ; Courtenay Clifford ; Dennis Waehner ; Coco Motley ; Karla Bradley ; Kathy Dixon ; Al Manson ; Reese Terry ; Joe Schwarz ; K. Scott McNeill ; Keith Uffman ; Snowden, Lynn ; Kevin Wooton

Cc: eduvall@cityofwebster.com

Subject: Re: CPTF Webster Update

Folks, see note from discussion with reps from the City of Webster below...

- City reps were very glad for early engagement with WPC on any building change planning

- any internal rebuild is likely to need a structural engineer if any walls are moved.

- no issue with adding a pitched roof, need a structural engineer to validate plans

- change in the external look of any building should probably have input from a design professional

- adding a new access or breezeway is in line with turning the face of the church toward Nasa Parkway

- for tear down of an existing building, we would need a demo permit, structural engineer, asbestos survey by a special licensed contractor

- for any new build or build on addition, we need a plat for the bock at a cost of around $5000

- dumpster relo needs a permit, but it is easy, wall should be wood or masonry

- City noted the 10’ offsets from the property edge for any new build work

- in addition to those attendees noted below, Darryl Hebert, Community Development, joined the meeting

- they noted several times to start with the end in mind and not build something in one spot that precludes, or makes more difficult, some ultimate goal

- for reference, see “destination development webster” which is to be south of TopGolf, 200 acres on what was Exxon property

- All of Webster is only 6 to 7 square miles

James

From: kinz5

Sent: Tuesday, August 23, 2016 3:35 PM

To: kinz5 ; Courtenay Clifford ; Dennis Waehner ; Coco Motley ; Karla Bradley ; Kathy Dixon ; Al Manson ; Reese Terry ; Joe Schwarz ; K. Scott McNeill ; Keith Uffman ; Snowden, Lynn ; Kevin Wooton

Cc: eduvall@cityofwebster.com

Subject: Re: CPTF Webster Update

Folks, We will meet Evan Duvall (cc’d on this note) at 3 pm at the City Offices at 101 Pennsylvania.  See the draft agenda, likely attendees and the Task Force Charter below...

Draft Agenda:

Introductions

Brief Review of the WPC Task Force Charter (see bottom of this email)

High level discussion of WPC Building Centric Issues/Prospects as thought provoking opportunities

- Internal Rebuild of a building

- Add pitched roof to flat roof building(s)

- Change of external look of a building

- Tear down of a building

- Build a new breezeway

- Build a new building

- Improve life/visibility from Nasa Parkway

Webster City Plans to be considered in WPC Task Force future planning

Follow-up Actions or Meetings

Close

Attendees:

Courtenay Clifford – WPC Task Force Chair

James Kinzler – WPC Task Force Member

Others – WPC Task Force

Evan Duvall – Webster – City Planner

– Webster - Fire Marshall

Erich Pen – Webster - Building Official

– Webster - City Engineer

WPC Capital Planning Task Force Charter

The Webster Presbyterian Church Capital Planning Task Force is tasked with identifying capital projects that would enhance the faith experience of our members and present more welcoming facilities to potential new members.  Capital projects to be considered include but are not limited to ways to address the health of the facilities and to address options for financing the proposed projects and existing building debts.

The task force is tasked to facilitate the conversations of the congregation leading to a decision on how to proceed. To accomplish this, the task force will provide a report to the Session and congregation that describes the scope of work, the benefits, a preliminary cost estimate, and a proposal for paying these costs.

The WPC Capital Planning Task Force will present a final report to Session at the January meeting and to the Congregation, following Session approval, at the 2017 Congregational Meeting.

Thanks,

James