# Capital Planning Task Force

# September 6 Meeting Minutes

In attendance: James Kinzler, Carla Bradley, Kathy Dixon (on phone), Joe Schwarz, Dennis Waehner, Reese Terry

- Karla opened with devotional and prayer at 7 p.m.

- James reported on the team that met with City of Webster

  - We should visit them often regardless of how we plan to proceed

  - Demolition requires permits

  - Many details in document in CPTF folder (JK Meeting with City of Webster.docx)

- Report from Dennis on demolition

  - Dennis met with Cherry Demolition on Sept. 6. They walked the property and will provide an estimate.

  - Dennis met with JTB Demolition on Sept. 7. They walked the property estimate $34,000 to demolish and remove all of education+Admin (not including asbestos abatement).

  - Dennis will get a free asbestos abatement estimate on 9/9.

  - Many details in document in CPTF folder (DemolitionCompanies.docx).

- Report from Kathy on realty

  - Kathy contacted two different real estate inspectors.

  - Both were close (roughly $3800 for property assessment + $1000 for asbestos testing)

  - Many details in document in CPTF folder (Commercial Inspection Notes from Kathy Sept 6.docx).

  - Kathy stated that she thinks it makes sense to contact Presbytery and see if they have appraisal guidance (or maybe can get us a deal).  She will do that.

- Report from Kathy on an engineering study

  - (See above)

- Report from James on a slant roof option

  - Still in-work

- Report from James on a free offer from a design and construction consultant

  - Lorrie Foreman is a friend of Jeanette Chase

  - Designed Joel Osteen’s church

  - Designed new primate section of zoo

  - Willing to give us her thoughts on a walk-through

  - Scheduled for Thursday September 16 at 6:30

  - James is in Oregon so Joe will be the contact

- Report from Reese on Debt options

  - Reese reported out on many details he has gathered on securing, maintaining of church bonds.

  - Contacted Roy Phillips and is awaiting a meeting with him.  Roy reportedly has ideas about financing options.

- Report from Coco on using McWhirter

  - Coco talked to folks with CCISD

  - Can’t use at all for 1 year due to new warranties

  - After that we would follow a standard fee schedule that CCISD uses for all church groups

  - Many details in document in CPTF folder (gkd-non-school-use-of-facilities.pdf.docx).

- Review Pew sheets

  - The team reviewed the pew sheets turned in to date

  - All have been transcribed and categorized

  - In document in CPTF folder (PewSheets upd Sept 7.docx).

- Thoughts from Courtenay on options

  - Reviewed document Courtenay provided on options

  - In document in CPTF folder (Options.docx).

  - Suggestion: If we are not going to further pursue the outlandish (move, join another church) then we should move those to the bottom of the options document.

Dennis closed with prayer at 8:30 p.m.

Upcoming meetings:

- September 13 we will meet with the moon-shot team.

- September 27 Courtenay will report status to session