Presented by: Courtney Clifford and Dennis waehner

Webster Presbyterian Church

# Project Communication Plan

Capital Planning Task Force

Version 1.1

August 4, 2016

# Project Communication Plan

## Project communication documents

| Document | Recipients | Person Responsible | Update frequency |
| --- | --- | --- | --- |
| Executive status report to Session | Finance Team of Session | Courtenay and Dennis | Monthly |
| Final Congregational report | Congregation | Session Finance Team with input from CFTF Team | January 2017 |
| Congregational updates: | Congregation |  |  |
| - Newsletter - monthly |  | CFTF member | Summary of the month’s activities. |
| - Minute for Mission – every month. |  | CFTF member | Summary of month’s activities and an appeal for congregation’s input. |
| - Bulletin – every week for the first 4 weeks, every other week thereafter. |  | CFTF member | Charter statement and an appeal for congregation’s input. The first 4 weeks will include an insert for inputs/ideas to drop in offering plate. |
| - Constant Contact, Website and Facebook – weekly. |  | Dennis | Send out and post weekly meeting minutes, updated brainstorming list, and other correspondence. |
| Option Identification Excel document | Capital Fund Task Force members (CFTF members) | Need to have only one person or stored in the cloud for real-time changes and limit number of drafts. | weekly |
| NEED Case document for each item | CFTF members | CFTF members | weekly |
| Final Report for the WPC Membership Coordinating Team document | CFTF members | For Background use | None |
| Project schedule (Need to create) | CFTF members | Courtenay and Dennis | weekly |

## Team structure

The members of the WPC Capital Fund Task Force include:

Karla Bradley              Coco Motley

Courtenay Clifford       Joe Schwarz

Kathy Dixon                 Reese Terry

James Kinzler             Dennis Waehner

Al Manson

### Team Charter

The WPC Capital Fund Task Force is tasked with identifying capital projects that enhance the worship experience of its members and present more welcoming facilities to potential new members.  The identified projects should include a scope of work, a preliminary cost estimate and a proposal for paying these costs

## COMMUNICATION responsibilities

Assist in facilitating the Session and Congregational conversations selecting the options to be addressed.

## NEED Case Statement

### elements of each NEED case statement

Description of the project (Scope of work)

Benefits of the project (to WPC and to the community)

How the project fits with the WPC Vision statement

Compelling statement of the NEED for the project.

What ministry will be enabled or enhanced if you proceed with addressing this NEED?

Vision:  Paint a captivating picture of the new reality you hope to achieve by addressing the NEED.

Who will be impacted?

Preliminary cost estimate

Options for financing

Summary Statement stressing urgency and fit:  This is the right time for WPC to do this!