                                                                                                                  February 27, 2007

Building and Grounds Committee Report for February, 2007

The B & G Committee did not meet in February.  Our next regularly scheduled meeting will be on February 21, 2007 at a location TBD.

The B & G team with additional leadership from Carlos Noriega, and help from many volunteers (these will be recognized in the newsletter) held a workday(s) on Saturday, February 10th, with additional work continuing through Monday.  We almost filled a 20 yard construction pan!  Materials are being obtained at the time of this report and rebuilding should commence as early as the week of March 5th.

Along a similar vein, the A/C air handlers for the CE Wing have been positioned and the downstairs unit is operational for air conditioning.  The upstairs unit should be online for air conditioning by next week, March 4th.

The lighting installation continues in the Sanctuary and our prayer is that all will be complete for the service on March, 4th.

Building and Grounds Chair,

Ross Looney

