CMC report To Session

January 2013

The CMC met January 12, 2013. Three members attended.

Plans were developed to change the bulbs in the sanctuary and parking lot and allow maintenance on the AV projectors and spotlights. The scheduled time for this project is February 8 – 15, 2013. Ken Thompson was assigned to procure the needed bulbs. Jimm Cooper was assigned to arrange the equipment needed for the project.

Replacement of the carpet in the Junior High classroom was to be completed this month. Ken Thompson was to check on date with assistance from Carole Kloves.

I conjunction with the lighting work, plans were made to hold an activity day on the same weekend. The activity chosen was painting the Admin hallway and parlor. Carole Kloves will be coordinating this part of the activities.

Repairs and concerns for 2013 were presented. The following are areas that will need to be addressed this year (2013):

- Air Conditioning units serving the Admin building and Library.

- Plumbing

  - Waste water pipes in kitchen (Ken)

  - Water heater replacement and re-piping

- Electrical

  - Display cases in Fellowship Hall Narthex, relocate switches

- Carpentry

  - Repair chairs in library

  - Repair gate to outside trash bin

  - Replace glass top on library table

  - Repair leak in window frame above Bouton Hall, replace ceiling tiles

- Upholstering

  - Cover parlor chairs

  - Stain and touch up chairs in parlor and library

The meeting was adjourned at 11:00 AM.