MINUTES OF THE CAMPUS MANAGEMENT COMMITTEE – MARCH 2015

Date of Meeting:  Tuesday, March 17, 2015

Members in Attendance:

Scott McNeill (Chair), Ken Thompson, Jimm Cooper, Melisa Ferguson, Carole Kloves

Opened the meeting with a prayer.

Roof repairs and replacement contracts were discussed. Details of the costs are in a separate Excel spreadsheet. The various financing options were discussed and to be reviewed by the Treasurer.

Roof action item: Call Chris Garrett at Holden to request patch over leaking area in Ed Wing to present further leaks. UPDATE: Superintendent Mike Bradley will put something up there to try to temporarily patch the big leak. START DATE: Monday, March 30th.

The next work day, to be promoted as a Spring Work Day, will be held on Saturday, March 28, 2015.  Projects to be addressed that day include:

Houston Street parking lot striping, clean up Houston Street, prune limbs on NASA Road and Austin Streets (George Koenig, Vance  Boyer , Jimm Cooper, Scott McNeill).

Carpet cleaning in all areas including the Admin Hallway, Holy Grounds & the Library.

Suspended ceiling in the Narthex needs to be rewired. 2 air ducts in Bouton Hall need to be replaced.   [Measure and buy at Texas A/C Supply]. Fellowship Hall light replacement using a high ladder and extension pole. Lights in the kitchen corner.

Light fixture replacement project:  Check with Jimmy about which Special Gifts accounts were allocated to the lighting replacement project.  Also, is account 8401-Bldg Fund of ~ $25k available?

Ken will donate a couple of LED lights to test them out before we commit ourselves to a larger purchase.

Carole will head senior projects for 4 – 6 people:  Clean chairs, tables and windows in Holy Grounds.

Buy paint for small paint projects at ground level.

Nail in corner protectors after touch up paint, if necessary. Bring spackle and spreader.

Melisa will prepare a CONSTANT CONTACT for the SPRING ACTIVITY DAY.

Put notices on white boards on easels in the Narthex.  Worship team approved this.

Other DYI projects identified include:

Add “Reserved Parking” name signage from Sign Quick. Melisa will work on this.

Carole would like for the rotted wood in the corner of the flower bed to  be replaced.

Melisa’s priority is the Fellowship Hall light replacement using the 12-foot A-frame ladder.