Short Term Capital Planning Team

Oct 23rd Meeting Notes

1. Opening prayer

2. Campus Management Team Update

Sat 28th, Oct, campus mgmt. work day planned 8:00 – Noon

- Fuller Rep Office Installation into quilt room, painting (2 folks, 1 cutting, 1 rolling)?

Nov 12 Bouton Hall Busy, no good for work day

- Nov 19 (Sun) more preferable OR 18th (Sat)

- Selected November 19th, say 11:30 (after church) – 4:00 pm, inform congregation to dress accordingly

  - Provide lunch? BYOL?: Select “Bring your own lunch”.

  - Where to gather for directions? – Prior “things to do” list provided so no need to gather beforehand?

  - Prior to work date, team leaders will pick described projects & ensure materials/personnel/knowledge ready for work day & inform Ken

  - Make sure Congregation is notified about all of the above, including who is leading each project & any projects which are not yet tasked

Dec 31st – next time Family Promise comes around

Historical work days have been Sat Mornings.

Considering Sundays for younger families to be able to get involved.

3. Send our report to Keith to edit aesthetics, immediately, for Session review tomorrow

Include names of folks on team

# of meetings & brief review of content

Summarize must do list, stating the obvious in 2 to 3 phrases

Recommend pay-as-you-go campaign – include 2 sentence rationale for this (vs) waiting for funds due to recommendation to not take on major debt

Tension over change orders driving incremental costs associated with these projects?

Recommend first building to work over first? & associated tot/% of the funds?

Recommend top three project list, per building?

Ken report on top 3 maintenance projects, per building?

Clarify STCPT projects (largely aesthetics, & EMPHASIZE why these merit our funds [this is mission]) vs Maintenance projects, and list both? Vs Long term planning team projects

Explain need vs mortgage etc,…

Highlight : Pay as you go campaign, funded as a Ratio of raised funds, it’s this not that (short term v near term), current mortgage stays in EXPense budget, not our budget, this is renovation NOT new construction

Nov 5th meeting: Have summary of current status of mortgage for review

Anticipate the negatives, in the form of (FAQs), stewardship will manage the capital campaign and campus management will coordinate projects execution

Future of STCPT? Dissolves. Just liaison with Campus Maintenance Team.

Do NOT create any more teams for stewardship

Keith/Helen press individuals to help w/ CMT?

Don’t change list until after capital campaign

Focus on bigger items first to build fellowship, then smaller projects later (so folks don’t get stuck in a closet by themselves)

Recommend brevity when discussing these things so older folks don’t get annoyed (really 1 minute for mission, NOT 10 mins)

Form: 1 page executive summary; then a ppt w/ bullets (top 3); tell a story in ppt justifying/heart tug (scary bathroom)

Group Aesthetic Things (a few examples) etc,…

Things to think on: Extend pulpit platform, new pulpit furniture

Put Campus Management Action Request Form on the Webpage