## Slide 1: Short Term Capital Planning Team – Report to Session
10/24/2017

## Slide 2: What do you see?
Where do you look while at WPC?
Do you go where kids go?
Do you go where youth go?
Do you go where parents go?
Do you see what passers by see?
Do you see WPC as the eyes of a visitor see WPC?
Do you see signs of mission around WPC?

## Slide 3: Short Term Capital Planning Team Members:
Team - Kathy Braeuer, Vance Boyer, Judy Brown, Anya Ezhevskaya, Katie Grady, Erik Kinzler, James Kinzler, Ken Thompson
Staff Liaison – Keith Uffman
Finance Liaison – Jimmy Spivey

## Slide 4: STCPT Actions:
Met 5 times over 2 ½ months
Walking exterior review of our WPC campus
Got sidetracked due to a Hurricane
Walking interior review of our WPC facilities
Captured project ideas for improvements to the WPC campus and facilities
Prioritized project ideas to assist Session, Finance Committee and Campus Management in making improvements to show WPC is a welcoming, active, and faithful place
Drafted a Recommendation for a capital fund drive, split of maintenance and improvement items, progress projects as funds allow

## Slide 5: Surprising Results
We don’t need new buildings or major changes, we need to maintain what we have and work on better aesthetics
We can do much to improve our image with our hands, our imagination and a fraction of major maintenance money
We have a lot to be excited about… we are now a very active congregation… what could we be in the future…

## Slide 6: Must Do List from the CPTF and STCPT
CPTF listed “do now” maintenance items in the Feb 1, 2017 Report such as repair roof drain piping on the Sanctuary, stop flooding in Sanctuary, replace the roof of Fellowship Hall
STCPT generated a prioritized list of inside and outside projects that would best improve our image and remove the negative images such as “the scary children’s bathroom” (poor lighting, no positive images) or random unused benches.
STCPT generated ideas for new positive and welcoming projects such as indoor and outdoor art, children’s playground, colorful doormats to welcome children to the CE Building
WHY? We must maintain what we have to sustain the future. We must welcome children to sustain the future.

## Slide 7: How do we do this?
Incorporate a Capital fund program as part of Stewardship
Capital fund program to support 80% of spend for “do now” maintenance items identified by the Campus Management Team and Capital Planning Task Force, and 20% of spend for Short Term image improvement items
Spend on a “pay as you go basis” to complete “do now” items, that cannot wait, as soon as funds are available. As good stewards, do not spend until money for each project is in hand. Spend only the money you have. No new debt.
Given the urgency of “do now” and “image” issues, defer debt reduction to a next step in concert with long-term planning
Finance Team to manage the capital fund program and Campus Management to manage projects execution (no new teams)