Campus Management Team Meeting Minutes for 9/20/22

Attendees: Jennifer Carr, Erik Kinzler, Ken Thompson, James Kinzler, Ross Looney

New Items…

- Trash dumpster was overfilled by a trespasser.  I called Republic at 713635666 and they said that for $7.50 per month extra we could get a locking bar style dumpster.  So for $90 per year we would solve a problem perhaps and have to track keys so folks can use the dumpster when needed.  Lockable dumpsters was not an option before.  Team supports going with a locking bar dumpster. 
Action: James to order a locking bar dumpster.

- Doors seem to be left unlocked, especially the Felloswhip Hall and Bouton Hall Nasa 1 side.  Thoughts? 
Action: James to send a note to Worship, CE, Deacons and Liz to make special efforts to ensure doors are locked after worship, classes, or events.

- Lentils and window replacement for the Fellowship Hall are in progress.  Great job so far.

- Dead Possum in the Bouton Hall Utility Room.  Thanks to Keegan Talplicedo and Mike Bradley for cleanup.  
Action: James to block the damaged wall that allowed access to the Utility Closet and spray fee and bug spray.

- Kitchen Lights and Ceiling Tiles.  
Action for Mike Bradley to pick a date for replacement of lights and tiles, James will purchase supplies and place them in the Gallery.

Ongoing Highlights of Current Building Projects…

- The Christian Ed Building AC replacement AC is installed and electrical connection remains to complete this week. Parts to be ordered and electrical power expected first of next week.

- The Sanctuary Ceiling seems to not show any further indication of leaks so can now be repaired.  Any ideas of a contractor for this work? 
Action: James called one but missed meeting him at WPC to scope the job so far.

- The Office Restroom redo by the Three Seasons Plumbing is nearing completion after long delay.  We are looking for an electrician to install door openers/closers for wheelchair access if anyone knows of an electrician who could do this work.

- The Fountain by the office is closer to reset as sheetrock was replaced.  More to go on mud/paint and then installation. Expect the above work will be completed by Ed Tobia and myself.

- Roof sealing needed in various spots.  Any hardy soles ready to go on the roof with me and when?  
Action: Erik and James will work it Friday morning.

- Bouton Hall AC? 
Action: Ross will pull old compressor on Sunday after Church. Also remote thermostats would help with ac monitoring and prevention.